**Daily Scrum or Standup Meeting**

Team name: Group 9

Scrum Master: Quinn Ormond

Date: 3/24/2022

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Jake | N/A | User Dashboard. Possibly pretty up the pages. | None at the moment. |
| Ian | Updated the workers page so it displays the workers assigned jobs at the top. Uses exclude to exclude a job someone themselves posts. | Try to get the ability for the worker to assign the job to themselves. | Learning more about buttons in Django. |
| Dave | N/A | Delete a job. | Don’t know if deleting will break anything. Making sure it’s database safe. |
| Quinn | Reviews should ideally work perfect and exist. | Test the reviews, make them work. Allow customer to create job, allow worker to finish job. | Working on other people’s pages that are being worked on. I’m scawed. |
|  |  |  |  |

# Burndown

Chart, line chart

Description automatically generated

# Screenshot of you project board

Graphical user interface, application

Description automatically generated