**Daily Scrum or Standup Meeting**

Team name: Group 9

Scrum Master: Quinn Ormond

Date: 2/24/2022

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Dave | Finished the customer/worker models. | Create the Customer dashboard page | Unable to web dev. |
| Ian | Finished the job model. | Create the worker dashboard page | Needs to review vue.js. |
| Jake | Finished the user model. | Further implement the user login/user creation page from the previously created high fidelity prototype. | Reworking the user creation page to contain all the required information. Also vue.js. |
| Quinn | Finished the Reviews model. | Create the user information and information changing page/s. | I have not worked with vue.js in quite a while. As well as how to best coordinate style.css with html files with vue.js in a Django app. |
|  |  |  |  |

# Burndown

Chart, line chart

Description automatically generated

# Screenshot of you project board

A screenshot of a computer

Description automatically generated with medium confidence