**Daily Scrum or Standup Meeting**

Team name: Group 9

Scrum Master: Quinn Ormond

Date: 3/20/2022

|  |  |  |  |
| --- | --- | --- | --- |
| **Team Member** | **What did you do since the last scrum?** | **What do you plan to do before the next scrum?** | **What obstacles do you have?** |
| Ian | Implemented more of the workers dashboard. | Get more user information and jobs on the worker dashboard. | Creating customer and worker instances on creation of the user creation. |
| Quinn | I have begun the reviews page and started putting in field that should be helpful to the page. | Continue working on the reviews page. | Working up to user through the review model |
| Dave | Implemented a bit of the customer dashboard. Does not filter by logged in user. Detail views button. Displaying job information. | Editing jobs after they’re created. | No specific issues if database remains the same. |
| Jake | Created a job post creation form. | Need to override the save method. Also changing the job model a bit. | Creating customer and worker instances on creation of the user creation. |
|  |  |  |  |

# Burndown

Chart, line chart

Description automatically generated

# Screenshot of you project board

vGraphical user interface, application, chat or text message

Description automatically generated